AI-Based Waste Identification and Reuse Recommendation System

Project Plan — Team Briefing Document

EVS-I  |  Semester 3, B.Tech CSE (Batch C2, Division C)  |  2-Credit Project

# 1. What We Are Building

A prototype application that photographs a waste item, uses an AI image-classification model to identify what it is, tells the user how to dispose of it correctly (recyclable / compostable / hazardous / e-waste), and — the novel part — recommends practical reuse or upcycling ideas for the item instead of just sending it to the bin.

This is our EVS-I project. The submission requires a working prototype plus a written report. This document is the shared plan for both.

# 2. Why This Project (The Gap We Found)

We surveyed 6 existing real-world apps before deciding on the scope:

- RecycAI, Scrapp, D.Waste, Recycle Coach, iRecycle — all focus on AI or database-based waste identification and disposal guidance.

- OLIO — focuses purely on peer-to-peer reuse/donation, with no identification step at all (listings are manual).

Across a 58-feature comparison, not one of the six combines an AI identification step with an automatic reuse/upcycling suggestion for the same scanned item. That combination is our core innovation and the reason this project is worth doing rather than just re-building an existing app.

# 3. System Architecture

The app has three stages that run in sequence after a photo is taken:

- Image Classification (AI) — a CNN identifies the item's material category.

- Disposal Guidance (rule-based) — the predicted category is looked up in a table to show correct disposal instructions.

- Reuse Recommendation (our differentiator) — the same predicted category is used to generate reuse/upcycling suggestions for that specific item.

Plus a lightweight impact tracker that keeps a running count of items scanned per session, to make the demo feel alive.

# 4. Technical Approach

| Component | Approach |
| --- | --- |
| Frontend + backend | Streamlit (Python) — image upload, inference, and results in one app, fastest path to a working demo. (Flask/React only if we want extra polish later.) |
| Classification model | Transfer learning on MobileNetV2 (pretrained), fine-tuned on the Kaggle “Garbage Classification v2” dataset — 12 classes: cardboard, glass (brown/green/white), metal, paper, plastic, clothes, shoes, batteries, biological, trash. |
| Disposal guidance | Static rule-based lookup table: class → {category: recyclable / compostable / hazardous / e-waste, instructions}. |
| Reuse recommendation engine | Two layers: (1) a curated table of 3–5 reuse/upcycling ideas per class — the reliable default that always works in the demo; (2) an optional “enhanced suggestions” toggle that calls an LLM API live to generate creative, item-specific reuse ideas — this is the feature no competitor app has. |
| Impact tracker | Simple session counter (items scanned, rough estimated landfill/CO₂ diversion per category) — illustrative, not scientifically precise. |

# 5. Build Sequence

- Download the Kaggle Garbage Classification v2 dataset; do a transfer-learning training run on MobileNetV2.

- Wrap the trained model in a simple predict() function and confirm reasonable accuracy on test images.

- Build the disposal-guidance lookup table (12 classes × instructions).

- Build the reuse-idea database (12 classes × 3–5 ideas each).

- Wire everything into the Streamlit app: upload → predict → show class + confidence → show disposal guidance → show reuse ideas → update impact tracker.

- Add the optional LLM-powered “enhanced suggestions” call as a stretch feature.

- Polish UI (title, theming, sample images for a smooth demo) and test the full flow end-to-end before presenting.

# 6. Report Structure

The existing survey document becomes the first two chapters; the rest gets added as we build:

- Ch. 1 — Project Overview (already written)

- Ch. 2 — Existing Applications Survey & Feature Comparison (already written)

- Ch. 3 — Proposed System Architecture (diagram + data flow, from Section 3 above)

- Ch. 4 — Implementation (dataset used, model details, screenshots of the working app)

- Ch. 5 — Results (accuracy numbers, sample outputs for test images)

- Ch. 6 — Environmental Impact & Conclusion (tie back to 3Rs / circular economy / SDG 12)

# 7. Open Items / Not Yet Decided

- Whether to build the Flask/React frontend for extra polish, or keep Streamlit.

- Which LLM API (if any) to use for the enhanced reuse-suggestion layer, and who sets up the API key.

- Team role split for training/model work vs. app wiring vs. report writing.

Prepared as a shared reference for the team before development begins.